# AGILE DEVELOPMENT DOCUMENTATION

## Crypto Portfolio Manager

## Sprint 1: Architecture & Foundation

Duration: Week 1

### Focus

- Environment setup

- SQLite database design

- System architecture planning

### Outcome

- Configured Python development environment

- Designed normalized SQLite schema for time-series crypto data

- Established modular folder structure (/core, /data, /reports)

### Agile Reflection

- Clear separation of concerns improved maintainability

- Early database planning prevented future restructuring

- Successfully mapped “Crypto Types” and relationships before UI development

### Challenges

- Initial confusion in selecting concurrency model

- Minor dependency conflicts during setup

### Improvements

- Finalized consistent technology stack

- Documented architecture for team clarity

## Sprint 2: The Investment Engine

Duration: Week 2

### Focus

- Development of InvestmentMixCalculator

### Outcome

- Implemented rule-based allocation engine

- Defined portfolio strategies:

  - Conservative

  - Balanced

  - Aggressive

- Validated allocation logic with sample datasets

### Agile Reflection

- Core system foundation established successfully

- Ensured capital distribution aligns with risk profiles

- Testing confirmed diversification effectiveness

### Challenges

- Handling extreme market scenarios

- Overfitting allocation rules during initial stages

### Improvements

- Added allocation constraints (maximum and minimum exposure)

- Refactored logic to improve scalability

### Key Insight

The Investment Mix Calculator became the central engine of the system.
All subsequent modules (risk analysis, prediction, and rebalancing) depend on its output.

## Sprint 3: Intelligence & Parallelism

Duration: Week 3

### Focus

- Risk Checker

- Predictor (Machine Learning Model)

- Parallel Processing

### Outcome

- Integrated Linear Regression (Scikit-Learn) for 7-day forecasting

- Built automated PDF and CSV reporting system

- Implemented parallel risk evaluation across multiple assets

### Agile Reflection

- Successfully met Milestone 3 performance targets

- Linked risk engine with automated notification system

- Achieved significant improvements in responsiveness

### Challenges

- Noisy crypto data affecting prediction accuracy

- Sequential execution causing latency

### Improvements

- Introduced parallel execution using concurrent processing

- Optimized preprocessing pipeline for better model performance

### Parallel Task Integration

Before:

- Sequential risk checks resulted in slow performance

After:

- Parallel execution per asset including:

  - Data fetching

  - Prediction computation

  - Risk scoring

Result:

- Sub-500ms alert system achieved

- Scalable multi-asset processing

- Real-time system responsiveness

## Sprint 4: Final Optimization

Duration: Weeks 4

### Focus

- Spreading Rule Setter

- Liquidation logic

- System stability

### Outcome

- Implemented dynamic portfolio rebalancing

- Added liquidation feature

- Achieved real-time balance updates

### Agile Reflection

- System validated under extreme market conditions

- Successfully handled market crash simulations

- Risk alerts triggered reliably

### Challenges

- Over-rebalancing during high volatility

- Stability issues during stress testing

### Improvements

- Introduced threshold-based rebalancing logic

- Enhanced exception handling mechanisms

- Reduced unnecessary transaction frequency

## Final Evaluation Criteria

### 1. System Stability

- No crashes under high-load execution

- Graceful handling of API and data failures

- Consistent runtime performance

### 2. Performance

- Risk alerts triggered within <500ms

- Parallel execution scales efficiently with asset count

### 3. Spreading Rule Setter Logic

- Dynamically rebalances portfolio based on:

  - Market trends

  - Risk thresholds

  - Asset performance

Validation:

- Correct capital redistribution

- No violation of allocation constraints

- Controlled transaction frequency

### 4. Liquidation Logic

- Immediate exit during high-risk scenarios

- Ensures capital preservation

- Fully integrated with risk engine alerts

## Final Summary

- Sprint 1: Established architectural and data foundation

- Sprint 2: Delivered core allocation engine

- Sprint 3: Introduced intelligence and parallel processing

- Sprint 4: Optimized system for real-world volatility

The project demonstrates a complete Agile Software Development Life Cycle implementation, combining:

- Rule-based financial logic

- Machine learning forecasting

- Parallel computing

- Real-time portfolio management